Implementation Plan

Preserving Photographer Credit in Google Photos

Event Photo Database  |  MMR  |  Drafted 15 May 2026

TL;DR Google Photos does not surface photographer / EXIF "Artist" fields in album views. The only piece of per-photo metadata that is reliably visible to viewers is the filename (info panel) and the per-item description (which our sync already uses). Recommended path: keep originals on Drive, but rename each file to "<Club>_<Photographer>_<original>" at upload time. The photographer name comes from a new "Your name" field on the volunteer confirm page (already gated by Google sign-in, so we still know the email). Yes — we already know who is uploading via every entry point: admin uploads carry Session.getActiveUser().getEmail(); link uploads run through OAuth and store the email on the volunteer session. We just need a friendlier display name for the prefix.

# 1. Why "credit in the album" is hard today

Google Photos albums show a thumbnail grid; clicking into a photo reveals a small info panel with the filename, capture time, and any description set via the Photos Library API. Three fields could in theory carry photographer credit:

| Field | Where it lives | Visible in album? | Writable by us? |
| --- | --- | --- | --- |
| EXIF "Artist" (tag 0x013B) | Bytes of the JPEG/HEIC file | No — only in third-party EXIF viewers | Yes, but currently stripped |
| IPTC "By-line" / XMP "rights:Marked" | APP13 / XMP segments inside the file | No — Photos does not display IPTC | Yes, but currently stripped |
| mediaItem.description (Photos API) | Google Photos item record | Yes — info panel only, not in grid | Yes (currently set to the filename) |
| Filename | Photos item record, mirrored from upload | Yes — info panel, hover, search | Yes — fully under our control |

Two additional constraints make EXIF a poor lever for us:

- The volunteer upload page deliberately strips JPEG APP1 (EXIF) and APP13 (IPTC) segments client-side before any byte leaves the browser, to remove GPS tags that could dox photo locations. See gas-app/src/ui/templates/volunteer/upload.html, function stripJpegExif (≈ line 752). Re-adding an Artist tag means writing a selective stripper, which is a non-trivial change.

- The Google Photos Library API has been restricted since March 2025: items created via the API are only readable by the same app, and write access to user-supplied EXIF is not exposed. The description field is the only per-item text we can reliably push.

Verdict There is no setting we can flip that will make Google Photos display a "Photo by …" credit under album thumbnails. The most reliable surface is the filename. The mediaItem.description is a secondary surface we already populate.

# 2. Yes — we already know who is uploading

The premise of the question is the right one to confirm. Both upload entry points already capture a user identity that survives all the way to the server-side file-write call:

| Entry point | How identity is captured | Where it lands today |
| --- | --- | --- |
| Admin / signed-in user (?action=upload) | Session.getActiveUser().getEmail() on the server; mirrored into the template as USER_EMAIL | Already used as the "usernameHint" for the Layer 3 batch folder, e.g. 20250515-141233_jane.doe |
| Public upload link (?action=upload_link&token=…) | Google OAuth round-trip. The Sign-In button posts state=volunteer:TOKEN; on callback exchangeOAuthCode returns an email, which is bound to a short-lived volunteer session. | volunteerRoutes.ts → lookupVolunteerSession returns { email, linkToken } for every server call in the session. Email is used in batch folder name. |

So we do not need to ask "who are you" — we already have a verified email. What we are missing is a presentable display name. Per the decision above, we will add a one-time "Your name" field on the volunteer confirm page so photographers see and approve the exact string that will appear in every filename they upload.

# 3. Proposed filename convention

A file uploaded by Jane from Manhattan Mountain Runners during the Brooklyn 10K should become:

MMR_JaneDoe_IMG_4231.JPG

### Rules

- Prefix: <ClubShortName>_<PhotographerName>_

- Both prefix components are sanitised to [A-Za-z0-9._-]; Unicode letters are kept (Drive accepts UTF-8 filenames), but path-illegal characters (/, \, :, *, ?, ", <, >, |) are stripped or replaced with "_".

- Spaces in either component collapse to nothing (CamelCase) so the final name has exactly two underscores acting as separators.

- If the original filename already starts with the same prefix (e.g. a re-upload of an already-renamed file), we skip the prefix to avoid "MMR_Jane_MMR_Jane_…" stacking.

- Total length is capped at 240 characters (Drive limit is 255; we leave 15 for collision suffixes Drive may add on dedup).

### Examples

| Club | Photographer (typed) | Original | Final name |
| --- | --- | --- | --- |
| MMR | Jane Doe | IMG_4231.JPG | MMR_JaneDoe_IMG_4231.JPG |
| 湘舍动 | 小王 | DSC00123.ARW | 湘舍动_小王_DSC00123.ARW |
| MMR | O'Brien, Sean | photo (1).heic | MMR_OBrienSean_photo_1.heic |
| MMR |  | IMG_0001.JPG | MMR_jane.doe_IMG_0001.JPG ← falls back to email local-part |

# 4. Where the rename plugs in

There are two upload paths to update. Both currently send file.name straight through to the file-create call.

## 4.1  Admin / signed-in upload  (?action=upload)

- Client: ui/templates/upload.html, function uploadFilesConcurrently → bundle.map(...) builds { fileName: f.name, … }. Replace f.name with buildCreditedFileName(RUNNING_CLUB, photographerDisplayName, f.name).

- Server: routes/uploadHandlers.ts, serverUploadFiles trusts the client name. We will additionally re-apply the rename on the server as a defence-in-depth step — never trust the browser to be the only place sanitisation happens.

- Photographer display name: read USER_EMAIL today. Look up the same email in the Users sheet; if a row with a displayName exists, use it; otherwise fall back to the email local-part. No new UI needed for signed-in admins on day one.

## 4.2  Public link upload  (?action=upload_link)

- Add a "Your name" text input to ui/templates/volunteer/confirm.html, just below the consent line. Required, max 60 chars, validated against the same character class as event names (Unicode letters / digits / spaces). Default placeholder: the OAuth name returned by Google if we ask for the profile scope; otherwise blank.

- Persist the typed name in the volunteer session payload alongside email and linkToken. sessionService already accepts arbitrary JSON; extend the volunteer role string or add a dedicated displayName key.

- Client: ui/templates/volunteer/upload.html, function uploadToDrive — change metadata = JSON.stringify({ name: file.name, parents: [folderId] }) to use the credited name. This is the single place where the filename is given to the Drive REST API.

- Server: volunteerRoutes.ts.serverGetVolunteerDriveToken — return displayName alongside accessToken so the client gets it explicitly (rather than parsing it out of the page template), and serverCompleteVolunteerUpload writes it into the Upload_Log row for audit.

## 4.3  Defence in depth

Drive will happily accept duplicate names within a folder, so the rename does NOT replace our existing duplicate check. The duplicate-check service compares { nameLower, sizeBytes } today; we will key it on the original filename + size to keep "did this exact photo already arrive?" working, even though the stored name now has a prefix. That requires storing both names side-by-side in the file tree response — a small additive change to driveService.getClubFolderTree.

# 5. Concrete code changes

## 5.1  New utility: buildCreditedFileName

File: gas-app/src/utils/creditedFileName.ts (new). Pure function, unit-testable, zero GAS APIs.

export interface CreditedFileNameInput {
  clubShortName: string;       // e.g. "MMR" or "湘舍动"
  photographerName: string;    // typed on volunteer page, or User.displayName
  originalFileName: string;    // file.name from the browser
  fallbackName?: string;       // email local-part, used when photographerName is blank
  maxLength?: number;          // default 240
}

      
export function buildCreditedFileName(input: CreditedFileNameInput): string {
  const club = sanitiseComponent(input.clubShortName);
  const name = sanitiseComponent(input.photographerName) || sanitiseComponent(input.fallbackName ?? '');
  const prefix = club && name ? `${club}_${name}_` : club ? `${club}_` : '';
  const cleanOriginal = stripIllegal(input.originalFileName).replace(/\s+/g, '_');
  if (cleanOriginal.startsWith(prefix)) return truncate(cleanOriginal, input.maxLength ?? 240);
  return truncate(prefix + cleanOriginal, input.maxLength ?? 240);
}

      
// helpers (kept short here — see jest tests for full behaviour)
function sanitiseComponent(raw: string): string {
  return (raw ?? '')
    .normalize('NFC')
    .replace(/[\/\\:*?"<>|]/g, '')
    .replace(/\s+/g, '')
    .slice(0, 40);
}
function stripIllegal(raw: string): string {
  return (raw ?? '').replace(/[\/\\:*?"<>|]/g, '_');
}
function truncate(raw: string, max: number): string {
  if (raw.length <= max) return raw;
  const dot = raw.lastIndexOf('.');
  if (dot < 0) return raw.slice(0, max);
  const ext = raw.slice(dot);
  return raw.slice(0, max - ext.length) + ext;
}

## 5.2  Volunteer confirm page — collect the display name

File: gas-app/src/ui/templates/volunteer/confirm.html. Insert after the consent block:

<div class="mdl-textfield mdl-js-textfield mdl-textfield--floating-label" style="width:100%;max-width:340px;">
  <input class="mdl-textfield__input" type="text" id="photographer-name"
         maxlength="60" pattern="[\p{L}\p{N} ._-]+" required>
  <label class="mdl-textfield__label" for="photographer-name">Your name (shown on every photo you upload)</label>
</div>

On submit, append the trimmed value as a hidden field to the OAuth state, e.g. state=volunteer:TOKEN:base64(name). volunteerRoutes.handleVolunteerOAuthCallback decodes it and passes it to createVolunteerSession.

## 5.3  Volunteer client — apply the rename to the Drive metadata

File: gas-app/src/ui/templates/volunteer/upload.html, inside uploadToDrive (≈ line 813):

// before
var metadata = JSON.stringify({ name: file.name, parents: [folderId] });

      
// after
var credited = buildCreditedFileName({
  clubShortName: CLUB_NAME,
  photographerName: PHOTOGRAPHER_NAME,   // injected via template
  originalFileName: file.name,
  fallbackName: UPLOADER_EMAIL.split('@')[0],
});
var metadata = JSON.stringify({ name: credited, parents: [folderId] });

## 5.4  Admin client — same rename, no UI change

File: gas-app/src/ui/templates/upload.html, inside the bundle map (≈ line 1139):

files: bundle.map(function(f, i) {
  var credited = buildCreditedFileName({
    clubShortName: RUNNING_CLUB,
    photographerName: PHOTOGRAPHER_DISPLAY_NAME,  // looked up server-side
    originalFileName: f.name,
    fallbackName: USER_EMAIL.split('@')[0],
  });
  return { fileName: credited, mimeType: f.type || 'application/octet-stream', base64Data: base64s[i] };
}),

## 5.5  Server defence-in-depth + audit

- routes/uploadHandlers.ts: re-run buildCreditedFileName on the server before folder.createFile, using the request's validated club/email. Log the original vs. final name to Audit_Log so any client-side bypass is detected.

- services/uploadLogService.ts: add a new column "photographerDisplayName" so the credit travels with the log row, not only with the file. Backfills as empty for historical rows.

# 6. Risks and mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Duplicate-check by filename misses a re-upload because the stored name now carries a different prefix (e.g. a different photographer uploads the same JPEG). | Medium | Compare against the original filename, which the rename utility records as a parallel field on each file. Surface this in the Step-2 file tree. |
| Volunteers type emoji or pictograph names that confuse the filename. | Low | pattern attribute on the input + server-side sanitiseComponent cap to Unicode letters / digits / spaces. Emoji are stripped. |
| Photo_Files dedup table keys on filename → cross-album dedup breaks for the same image taken by two photographers. | Low (desired) | Acceptable: two photographers each taking "IMG_1234.JPG" at the finish line should produce two distinct media items, not one. The prefix achieves exactly this. |
| Existing photos in Drive and Photos keep their old names, so an album mixes credited and non-credited files for a while. | Low | Per the rollout decision, leave them alone. Document the cutover date on the admin Links page so volunteers know when their uploads started being credited. |
| Some camera workflows (Lightroom export, drone DJI files) include sequence numbers that look like prefixes. The "already prefixed" detector would mis-fire. | Low | Detector checks for the literal "<Club>_<Name>_" string, not a generic pattern. False positives are bounded. |

# 7. Rollout checklist

- Add gas-app/src/utils/creditedFileName.ts and gas-app/tests/unit/creditedFileName.test.ts. Cover: ASCII, Chinese, punctuation, emoji, oversized inputs, already-prefixed inputs.

- Wire the utility into the admin client (upload.html) and the server uploadHandlers.ts; ship behind a feature flag in config/constants.ts (e.g. ENABLE_CREDIT_RENAME). Roll to a single test club first.

- Add the "Your name" input to the volunteer confirm page; thread the value through OAuth state and volunteer session. Inject CLUB_NAME and PHOTOGRAPHER_NAME into the volunteer upload template.

- Extend Upload_Log with a photographerDisplayName column and update the admin Reports page to render it.

- Update the duplicate-check service to compare on original filename + size, not the credited filename.

- Verify end-to-end on a staging deployment: admin upload, volunteer upload, mixed batch, re-upload with same name, Chinese name, 60-char name. Confirm the credited name appears in the Photos info panel.

- Communicate to club admins (one paragraph + a screenshot) before flipping the flag in production.

# Appendix A — Why we did not pick the alternatives

### A.1  Write photographer info into EXIF Artist

Possible in theory: keep a JPEG-aware writer that adds an APP1 EXIF segment carrying Artist (0x013B) and DateTime, while still stripping GPS sub-IFDs. In practice Google Photos does not display EXIF Artist anywhere in the UI — only third-party tools like exiftool will reveal it. So the development cost (writing a selective stripper that survives every camera EXIF dialect) does not buy the user-visible outcome they asked for.

### A.2  Push photographer into mediaItem.description

Trivial change in photosService.ts (description field accepts up to 1000 chars). Users would see "Photo by Jane Doe — IMG_4231.JPG" only when they tap the (i) info button on a single photo. They would NOT see it in the album thumbnail grid. We propose to do this anyway as a secondary surface, but it cannot replace the filename solution.

### A.3  Visible watermark on the image

Strongest credit signal — burned into the pixels. Permanent and irreversible, requires server-side image processing (we currently send original bytes through Drive untouched, then have Photos transcode), and changes the artistic intent of the photo. Out of scope for this iteration.

### A.4  Per-club sub-album in Photos

Albums already exist per event; per-photographer sub-albums would multiply album count and break the existing dedup model. Considered and rejected during Phase 4 design.